TOBB ETÜ

Economy & Technology University

BIL 495 / YAP 495

# Quality Management Plan (QMP)

Reference: IEEE 730 / ISO 90003

# Document Control Table

| Document Title | Quality Management Plan |
| --- | --- |
| Document ID | QMP-AICG-2025-001 |
| Prepared By (Author) | KoRN Project Team |
| Reviewed By | Project Supervisor |
| Preparation Date | 28.12.2025 |
| Version / Revision | 1.0 |
| Reference Standards | IEEE 730, ISO 90003, ISO/IEC 25010 |

# Change Record (Revision History)

| Rev | Date | Prepared By | Reviewed By | Description |
| --- | --- | --- | --- | --- |
| 1.0 | 28.12.2025 | KoRN Team | Supervisor | Initial Release |

# 1. Introduction

This Quality Management Plan (QMP) establishes the framework for ensuring quality throughout the development lifecycle of the AI-Based Adaptive Course Generator project. It defines quality objectives, standards, processes, and responsibilities to deliver a reliable, maintainable, and user-friendly educational platform.

## 1.1 Purpose

The purpose of this QMP is to define the quality management approach for the AI-Based Adaptive Course Generator project. This document establishes quality objectives, standards, metrics, and procedures to ensure that the delivered software meets specified requirements and stakeholder expectations. It serves as a guide for all team members to maintain consistent quality practices throughout the project lifecycle.

## 1.2 Scope

This QMP applies to all processes, products, and activities related to the development of the AI-Based Adaptive Course Generator, including:

- Requirements analysis and specification

- System architecture and design

- Software implementation (Streamlit UI, FastAPI backend, LLM integration)

- Testing activities (unit, integration, system, acceptance)

- Documentation and deliverables

- Deployment and maintenance

## 1.3 References

- IEEE 730 - Standard for Software Quality Assurance Processes

- ISO 90003 - Guidelines for the Application of ISO 9001 to Software

- ISO/IEC 25010 - Systems and Software Quality Requirements and Evaluation

- IEEE 829 - Standard for Software Test Documentation

- Software Requirements Specification (SRS-AICG-2025-001)

- Software Test Plan (STP-AICG-2025-001)

- Project Management Plan (PMP-AICG-2025-001)

# 2. Quality Objectives

The following measurable quality objectives have been established for this project:

| Objective | Target | Measurement Method |
| --- | --- | --- |
| Test Coverage | ≥ 90% | coverage.py automated measurement |
| Response Time | ≤ 2 sec (target) | Performance testing with timing metrics |
| Output Correctness | ≥ 95% | Requirement-based scenario validation |
| Fault Density | < 0.5 per module | Defect tracking via GitHub Issues |
| API Cost Efficiency | ~40% reduction | Prompt cache hit rate monitoring |
| Code Review | 100% | All merge requests reviewed before merge |

# 3. Organizational Responsibilities

| Role | Quality Responsibilities |
| --- | --- |
| Project Supervisor | Final quality approval, milestone reviews, acceptance testing participation |
| Ahmet (Lead Dev/QA) | Unit/Integration/System testing, code quality, test automation, defect resolution |
| Emre Ekşi (Test Lead) | Test planning, test documentation, quality metrics reporting |
| KoRN Team | Document reviews, architecture quality, standards compliance |

# 4. Quality Standards and Metrics

## 4.1 Applicable Standards

| Standard | Application |
| --- | --- |
| ISO/IEC 25010 | Software quality model - defines quality characteristics |
| IEEE 730 | Quality assurance processes |
| IEEE 829 | Test documentation standards |
| GDPR / KVKK | Data protection and privacy compliance |

## 4.2 Quality Metrics

| Metric | Formula | Target | Tool |
| --- | --- | --- | --- |
| Code Coverage | Lines tested / Total lines | ≥ 90% | coverage.py |
| Defect Density | Defects / Module | < 0.5 | GitHub Issues |
| Response Time | End-to-end latency | ≤ 2 seconds | pytest + timing |
| Cache Hit Rate | Cached / Total requests | ≥ 40% | Application logging |

# 5. Quality Assurance Activities

## 5.1 Reviews

- Code Reviews: All code changes undergo peer review before merging to main branch

- Design Reviews: Architecture decisions reviewed by team before implementation

- Document Reviews: All project documents reviewed for completeness and accuracy

## 5.2 Audits

- Process Audits: Weekly review of development process adherence

- Standards Compliance: Verification of IEEE and ISO standards compliance

- Security Audit: Input sanitization and HTTPS communication verification

## 5.3 Process Assessments

- Sprint retrospectives to identify process improvements

- Milestone reviews with supervisor participation

- Quality metrics analysis at each development phase

# 6. Quality Control Activities

## 6.1 Testing Strategy

| Test Level | Scope | Tools | Responsible |
| --- | --- | --- | --- |
| Unit Testing | Individual components | pytest, unittest | Ahmet |
| Integration Testing | Component interactions | pytest, mock | Ahmet |
| System Testing | End-to-end flow | Selenium, manual | Ahmet |
| Acceptance Testing | Requirements validation | Demo, manual | Team + Supervisor |

## 6.2 Verification Activities

- Requirements traceability verification

- API response validation against expected outputs

- LLM output quality checks for hallucination detection

## 6.3 Validation Activities

- User acceptance testing with sample educational content

- Adaptive learning algorithm effectiveness validation

- Performance validation under realistic load conditions

# 7. Tools, Techniques, and Environment

| Category | Tool | Purpose |
| --- | --- | --- |
| Version Control | Git / GitHub | Code management, branch workflow |
| Testing | pytest, unittest | Automated testing framework |
| Code Coverage | coverage.py | Test coverage measurement |
| Static Analysis | pylint, flake8 | Code quality and style checking |
| Issue Tracking | GitHub Issues | Defect and task management |
| CI/CD | GitHub Actions | Automated build and test |

# 8. Documentation and Reporting

## 8.1 Quality Documentation

- Test Reports: Generated after each test cycle with pass/fail status

- Coverage Reports: Automated coverage.py reports after each build

- Defect Reports: GitHub Issues with severity, status, and resolution

- Review Records: Pull request comments and approval history

## 8.2 Stakeholder Communication

- Weekly quality status updates to team

- Milestone quality reports to supervisor

- Final quality summary in project closure report

# 9. Nonconformance and Corrective Actions

## 9.1 Defect Classification

| Severity | Response Time | Description |
| --- | --- | --- |
| Critical | Immediate | System crash, data loss, security breach |
| High | 24 hours | Major feature failure, no workaround |
| Medium | 1 week | Feature issue with workaround available |
| Low | Next release | Minor issue, cosmetic defect |

## 9.2 Corrective Action Process

- Identification: Log defect in GitHub Issues with description and severity

- Analysis: Determine root cause and impact assessment

- Resolution: Implement fix and create unit test for regression

- Verification: Verify fix through testing and code review

- Closure: Close issue and update documentation if needed

# 10. Continuous Improvement

The project implements continuous improvement through the following mechanisms:

- Retrospectives: Regular team retrospectives to identify improvement opportunities

- Lessons Learned: Documentation of lessons learned for future projects

- Metrics Analysis: Trend analysis of quality metrics to identify patterns

- Process Updates: Refinement of development and testing processes based on feedback

- Tool Evaluation: Periodic evaluation of tools and technologies for effectiveness

# 11. Approvals and Revision History

Document Approvals:

| Role | Name | Date |
| --- | --- | --- |
| Author | KoRN Team | 28.12.2025 |
| Reviewer | Project Supervisor |  |
| Approver | Project Supervisor |  |

# 12. Appendix

Appendix A - Quality Checklist:

- Code review completed for all changes

- Unit tests written and passing

- Coverage threshold met (≥90%)

- No critical or high severity defects open

- Documentation updated

- Performance targets verified

# 13. References

- IEEE 730 - Standard for Software Quality Assurance Processes

- ISO 90003 - Guidelines for Application of ISO 9001 to Software

- ISO/IEC 25010 - Systems and Software Quality Model

- IEEE 829 - Standard for Software Test Documentation

- Software Requirements Specification (SRS)

- Software Test Plan (STP)

- Project Management Plan (PMP)