TOBB ETÜ

Economy & Technology University

BIL 495 / YAP 495

# Quality Management Plan (QMP)

Reference: IEEE 730 / ISO 90003

# Document Control Table

| Document Title | Quality Management Plan |
| --- | --- |
| Document ID | QMP-AICG-2025-001 |
| Prepared By (Author) | KoRN Project Team |
| Reviewed By | Project Supervisor |
| Preparation Date | 28.12.2025 |
| Version / Revision | 1.0 |
| Project Phase | Planning / Pre-Implementation |
| Reference Standards | IEEE 730, ISO 90003, ISO/IEC 25010 |

# Change Record (Revision History)

| Rev | Date | Prepared By | Reviewed By | Description |
| --- | --- | --- | --- | --- |
| 1.0 | 28.12.2025 | KoRN Team | Supervisor | Initial Release |

# 1. Introduction

This Quality Management Plan (QMP) establishes the framework for ensuring quality throughout the development lifecycle of the AI-Based Adaptive Course Generator project. It defines quality objectives, standards, processes, and responsibilities that will be followed to deliver a reliable, maintainable, and user-friendly educational platform.

## 1.1 Purpose

The purpose of this QMP is to define the quality management approach for the AI-Based Adaptive Course Generator project. This document establishes quality objectives, standards, metrics, and procedures that will be implemented to ensure that the delivered software meets specified requirements and stakeholder expectations. It serves as a guide for all team members to maintain consistent quality practices throughout the project lifecycle.

## 1.2 Scope

This QMP will apply to all processes, products, and activities related to the development of the AI-Based Adaptive Course Generator, including:

- Requirements analysis and specification

- System architecture and design

- Software implementation (Streamlit UI, FastAPI backend, LLM integration)

- Testing activities (unit, integration, system, acceptance)

- Documentation and deliverables

- Deployment and maintenance

## 1.3 References

- IEEE 730 - Standard for Software Quality Assurance Processes

- ISO 90003 - Guidelines for the Application of ISO 9001 to Software

- ISO/IEC 25010 - Systems and Software Quality Requirements and Evaluation

- IEEE 829 - Standard for Software Test Documentation

- Software Requirements Specification (SRS-AICG-2025-001)

- Software Test Plan (STP-AICG-2025-001)

- Project Management Plan (PMP-AICG-2025-001)

# 2. Quality Objectives

The following measurable quality objectives have been established for this project and will be tracked throughout development:

| Objective | Target | Measurement Method |
| --- | --- | --- |
| Test Coverage | ≥ 90% | coverage.py automated measurement |
| Response Time | ≤ 2 sec (target) | Performance testing with timing metrics |
| Output Correctness | ≥ 95% | Requirement-based scenario validation |
| Fault Density | < 0.5 per module | Defect tracking via GitHub Issues |
| API Cost Efficiency | ~40% reduction | Prompt cache hit rate monitoring |
| Code Review | 100% | All merge requests reviewed before merge |

# 3. Organizational Responsibilities

The following roles and quality responsibilities have been assigned for this project:

| Role | Quality Responsibilities |
| --- | --- |
| Project Supervisor | Final quality approval, milestone reviews, acceptance testing participation |
| Ahmet (Lead Dev/QA) | Unit/Integration/System testing, code quality, test automation, defect resolution |
| Emre Ekşi (Test Lead) | Test planning, test documentation, quality metrics reporting |
| KoRN Team | Document reviews, architecture quality, standards compliance |

# 4. Quality Standards and Metrics

## 4.1 Applicable Standards

The following standards will be applied throughout the project:

| Standard | Application |
| --- | --- |
| ISO/IEC 25010 | Software quality model - defines quality characteristics |
| IEEE 730 | Quality assurance processes |
| IEEE 829 | Test documentation standards |
| GDPR / KVKK | Data protection and privacy compliance |

## 4.2 Quality Metrics

The following metrics will be collected and monitored during development:

| Metric | Formula | Target | Tool |
| --- | --- | --- | --- |
| Code Coverage | Lines tested / Total lines | ≥ 90% | coverage.py |
| Defect Density | Defects / Module | < 0.5 | GitHub Issues |
| Response Time | End-to-end latency | ≤ 2 seconds | pytest + timing |
| Cache Hit Rate | Cached / Total requests | ≥ 40% | Application logging |

# 5. Quality Assurance Activities

The following quality assurance activities will be performed throughout the project:

## 5.1 Reviews

- Code Reviews: All code changes will undergo peer review before merging to main branch

- Design Reviews: Architecture decisions will be reviewed by team before implementation

- Document Reviews: All project documents will be reviewed for completeness and accuracy

## 5.2 Audits

- Process Audits: Weekly review of development process adherence will be conducted

- Standards Compliance: Verification of IEEE and ISO standards compliance will be performed

- Security Audit: Input sanitization and HTTPS communication will be verified

## 5.3 Process Assessments

- Sprint retrospectives will be held to identify process improvements

- Milestone reviews will include supervisor participation

- Quality metrics will be analyzed at each development phase

# 6. Quality Control Activities

## 6.1 Testing Strategy

The following testing levels will be implemented:

| Test Level | Scope | Tools | Responsible |
| --- | --- | --- | --- |
| Unit Testing | Individual components | pytest, unittest | Ahmet |
| Integration Testing | Component interactions | pytest, mock | Ahmet |
| System Testing | End-to-end flow | Selenium, manual | Ahmet |
| Acceptance Testing | Requirements validation | Demo, manual | Team + Supervisor |

## 6.2 Verification Activities

The following verification activities will be performed:

- Requirements traceability verification

- API response validation against expected outputs

- LLM output quality checks for hallucination detection

## 6.3 Validation Activities

The following validation activities will be performed:

- User acceptance testing with sample educational content

- Adaptive learning algorithm effectiveness validation

- Performance validation under realistic load conditions

# 7. Tools, Techniques, and Environment

The following tools and technologies will be used for quality management:

| Category | Tool | Purpose |
| --- | --- | --- |
| Version Control | Git / GitHub | Code management, branch workflow |
| Testing | pytest, unittest | Automated testing framework |
| Code Coverage | coverage.py | Test coverage measurement |
| Static Analysis | pylint, flake8 | Code quality and style checking |
| Issue Tracking | GitHub Issues | Defect and task management |
| CI/CD | GitHub Actions | Automated build and test |

# 8. Documentation and Reporting

## 8.1 Quality Documentation

The following quality documentation will be produced:

- Test Reports: Will be generated after each test cycle with pass/fail status

- Coverage Reports: Automated coverage.py reports after each build

- Defect Reports: GitHub Issues with severity, status, and resolution

- Review Records: Pull request comments and approval history

## 8.2 Stakeholder Communication

- Weekly quality status updates will be shared with team

- Milestone quality reports will be presented to supervisor

- Final quality summary will be included in project closure report

# 9. Nonconformance and Corrective Actions

## 9.1 Defect Classification

Defects will be classified according to the following severity levels:

| Severity | Response Time | Description |
| --- | --- | --- |
| Critical | Immediate | System crash, data loss, security breach |
| High | 24 hours | Major feature failure, no workaround |
| Medium | 1 week | Feature issue with workaround available |
| Low | Next release | Minor issue, cosmetic defect |

## 9.2 Corrective Action Process

The following corrective action process will be followed:

- Identification: Log defect in GitHub Issues with description and severity

- Analysis: Determine root cause and impact assessment

- Resolution: Implement fix and create unit test for regression

- Verification: Verify fix through testing and code review

- Closure: Close issue and update documentation if needed

# 10. Continuous Improvement

The project will implement continuous improvement through the following mechanisms:

- Retrospectives: Regular team retrospectives will be held to identify improvement opportunities

- Lessons Learned: Lessons learned will be documented for future projects

- Metrics Analysis: Trend analysis of quality metrics will be performed to identify patterns

- Process Updates: Development and testing processes will be refined based on feedback

- Tool Evaluation: Tools and technologies will be periodically evaluated for effectiveness

# 11. Approvals and Revision History

Document Approvals:

| Role | Name | Date |
| --- | --- | --- |
| Author | KoRN Team | 28.12.2025 |
| Reviewer | Project Supervisor |  |
| Approver | Project Supervisor |  |

# 12. Appendix

Appendix A - Quality Checklist (to be used during development):

- Code review completed for all changes

- Unit tests written and passing

- Coverage threshold met (≥90%)

- No critical or high severity defects open

- Documentation updated

- Performance targets verified

# 13. References

- IEEE 730 - Standard for Software Quality Assurance Processes

- ISO 90003 - Guidelines for Application of ISO 9001 to Software

- ISO/IEC 25010 - Systems and Software Quality Model

- IEEE 829 - Standard for Software Test Documentation

- Software Requirements Specification (SRS)

- Software Test Plan (STP)

- Project Management Plan (PMP)